# Group Project 
MICROSERVICES WITH SPRING BOOT

# Part 1. List of Projects

### 1. E-commerce Platform

A comprehensive online shopping platform where users can browse products, place orders, and make payments. This is a classic microservices project because its domains are clearly separated.

- Services:

  - User Service: Manages customer registration, login, profiles, and addresses.

  - Product Catalog Service: Manages product information, categories, pricing, and search functionality.

  - Inventory Service: Tracks stock levels for each product in real-time.

  - Order Service: Handles the creation and processing of customer orders. It communicates with other services to validate products, users, and stock.

  - Payment Service: Integrates with a payment gateway (like Stripe or PayPal) to process transactions.

  - Notification Service: Sends email or SMS confirmations for orders, payments, and shipping.

- Key Features & Challenges: Implementing a distributed transaction using the Saga Pattern for the order process is a key challenge to ensure data consistency.

### 2. Airline Booking System

A system for searching flights, booking tickets, and managing reservations. This project focuses on handling transactions and managing stateful, time-sensitive data.

- Services:

  - Flight Search Service: Manages flight schedules, routes, and availability. Provides an API to search for flights between two destinations.

  - Booking Service: Manages the ticket booking process, seat selection, and reservation details.

  - User Service: Handles passenger information and registered user accounts.

  - Payment Service: Processes payments for tickets.

  - Notification Service: Sends booking confirmations and flight reminders to passengers.

- Key Features & Challenges: Managing concurrent booking requests for a limited number of seats and handling pricing fluctuations.

### 3. Food Delivery Platform

An application similar to GrabFood or DoorDash, connecting customers with local restaurants and delivery drivers. This project involves coordinating between multiple types of users.

- Services:

  - Restaurant Service: Manages restaurant profiles, menus, and operating hours.

  - Order Service: Manages the entire lifecycle of a food order from placement to completion.

  - Customer Service: Manages customer accounts, addresses, and order history.

  - Delivery Service: Manages driver accounts, availability, and tracks order delivery status in real-time.

  - Payment Service: Handles payments from customers and payouts to restaurants.

- Key Features & Challenges: Implementing a real-time location tracking system (can be simulated) and ensuring smooth communication between the customer, restaurant, and driver via events.

### 4. Online Learning Platform (LMS)

A platform like Coursera or Udemy where instructors can create courses and students can enroll and track their progress.

- Services:

  - Course Service: Manages course details, curriculum, lessons, and materials (videos, documents).

  - User Service: Manages both student and instructor accounts and profiles.

  - Enrollment Service: Handles student enrollment and unenrollment in courses.

  - Progress Service: Tracks student progress through courses, including completed lessons and quiz scores.

  - Review & Rating Service: Allows students to rate and review courses.

- Key Features & Challenges: Designing a system to track student progress and managing access control to course content based on enrollment status.

### 5. Hotel Reservation System

A system for browsing hotels, checking room availability, and making reservations. This project emphasizes managing inventory (rooms) and pricing.

- Services:

  - Hotel Service: Manages hotel information, room types, amenities, and photos.

  - Room Availability Service: Tracks the availability of rooms for specific dates. This is a critical service.

  - Booking Service: Manages the reservation process, from initial booking to confirmation and cancellation.

  - User Service: Manages customer accounts and booking history.

  - Payment Service: Processes payments for reservations.

- Key Features & Challenges: Ensuring transactional integrity when booking a room to prevent double-bookings. Implementing dynamic pricing logic is an advanced feature.

### 6. Kanban Project Management Tool

A simplified, web-based project management application inspired by Trello or Jira, where users can manage tasks on a Kanban board.

- Services:

  - User Service: Manages user accounts and authentication.

  - Board Service: Manages project boards and their columns (e.g., "To Do," "In Progress," "Done").

  - Task Service: Manages individual tasks (or cards), including their details, assignments, and comments.

  - Notification Service: Sends notifications to users when they are assigned a task or mentioned in a comment.

- Key Features & Challenges: Implementing real-time updates on the Kanban board when a task is moved or changed (potentially using WebSockets).

### 7. Car Rental Management System

A system for a car rental company to manage its vehicle fleet and customer rentals.

- Services:

  - Vehicle Service: Manages the fleet of cars, including model details, availability, and maintenance status.

  - Customer Service: Manages customer information, driver's licenses, and rental history.

  - Booking Service: Handles the process of renting and returning cars.

  - Payment Service: Calculates rental fees and processes payments.

  - Maintenance Service: Schedules and tracks vehicle maintenance to ensure fleet health.

- Key Features & Challenges: Accurately tracking the status and location of each vehicle and managing booking conflicts.

### 8. Digital Library Management System

A modern system for managing a library's collection of books and member loans, including both physical and digital books.

- Services:

  - Book Catalog Service: Manages all information about the books, including ISBN, title, author, and availability.

  - Member Service: Manages library member accounts.

  - Loan Service: Manages the process of borrowing and returning books, including due dates.

  - Fine Service: Calculates and manages fines for overdue books.

  - Notification Service: Sends reminders to members about approaching due dates.

- Key Features & Challenges: Implementing the logic for calculating fines and managing the loan status of books reliably.

### 9. Clinic Appointment System

A system for patients to book appointments with doctors at a clinic.

- Services:

  - Patient Service: Manages patient records and medical history.

  - Doctor Service: Manages doctor profiles and their weekly/monthly schedules.

  - Appointment Service: Handles the creation, cancellation, and rescheduling of appointments.

  - Notification Service: Sends appointment confirmations and reminders to both patients and doctors.

- Key Features & Challenges: Managing complex doctor schedules and preventing double-booking of appointment slots.

### 10. Movie Ticket Booking System

A platform for users to browse movies, view showtimes at different cinemas, and book tickets.

- Services:

  - Movie Service: Manages movie information, such as title, director, cast, and trailers.

  - Cinema Service: Manages information about cinema halls, including location and screen details.

  - Showtime Service: Manages the schedule of movies shown at different cinemas.

  - Booking Service: Manages the ticket booking process, including seat selection.

  - User Service: Manages user accounts and booking history.

- Key Features & Challenges: Managing real-time seat availability for a specific showtime is a key concurrency challenge.

### 11. Supply Chain & Inventory Management

A B2B (Business-to-Business) system for a company to manage its product inventory, suppliers, and purchase orders.

- Services:

  - Product Service: Manages the master list of all products.

  - Inventory Service: Tracks stock levels at different warehouses or locations.

  - Supplier Service: Manages information about suppliers.

  - Purchase Order Service: Manages the process of ordering new stock from suppliers.

  - Shipment Service: Tracks the status of incoming and outgoing shipments.

- Key Features & Challenges: Ensuring data consistency for inventory levels as stock moves through the supply chain.

### 12. Social Media Blog Platform

A simplified platform like Medium where users can write, publish, and interact with articles.

- Services:

  - User Service: Manages author and reader accounts, profiles, and authentication.

  - Article Service: Manages the creation, editing, and publishing of articles.

  - Comment Service: Manages comments on articles.

  - Interaction Service: Manages "likes" or "claps" on articles and comments.

  - Follower Service: Manages the social graph (who follows whom).

- Key Features & Challenges: Designing an event-driven system where actions in one service (e.g., a new comment) trigger actions in another (e.g., sending a notification).

# Part 2. Timeline for 10 Weeks (Example for Employee Management System)

| Week | Main Tasks | Detailed Tasks | Technologies / Techniques | Key Deliverables (Output) |
| --- | --- | --- | --- | --- |
| 1 | Kick-off & Design | - Team meeting, requirement analysis, define key feature - Design the overall system architecture (draw microservices diagram). - Design the Database Schema for each service. - Initial task assignment. | - UML, Draw.io - Git (repository creation)- ERD (Entity-Relationship Diagram) | - Requirement specification document. - System architecture diagram. - Database schema for each service. - Task assignment table. |
| 2 | Foundation Setup | - Create Spring Boot projects for all services and infrastructure components. - Configure Service Discovery (Eureka Server). - Configure the API Gateway (Spring Cloud Gateway). - Ensure empty services can run and register successfully with Eureka. | - Spring Initializr - Spring Cloud Gateway - Spring Cloud Netflix Eureka- Maven/Gradle | - Source code on Git.- Runnable projects. - Eureka Dashboard showing all registered services. |
| 3 | Building the Core Service (Employee Service) | - Implement CRUD (Create, Read, Update, Delete) functionalities for Employees. - Create Entities, Repositories, Services, and REST Controllers. - Write basic API documentation (using Swagger/OpenAPI).- Test the APIs using Postman. | - Spring Web (REST API)- Spring Data JPA & Hibernate - Postman - Swagger (OpenAPI 3) | - A functional Employee Service with tested basic CRUD APIs. |
| 4 | Developing Remaining Services | - Member 1: Implement CRUD functionalities for the Attendance Service (timesheets, leave management). - Member 2: Implement CRUD functionalities for the Payroll Service (salary info management). - Similar to Week 3, complete APIs and testing. | - Spring Web- Spring Data JPA- Postman, Swagger | - Functional Attendance and Payroll Services with basic CRUD APIs. |
| 5 | Refining Logic & Validation | - Add more complex business logic to the services. - Implement input validation for request data (DTOs). - Set up Global Exception Handling. - Write basic Unit Tests for the services. | - Spring Validation - @ControllerAdvice - JUnit 5 & Mockito | - Services with improved business logic, validation, and error handling. |
| 6 | Inter-Service Communication | - Implement a scenario where the Payroll Service calls the Employee Service to get employee data for salary calculation. - Implement a scenario where the Attendance Service calls the Employee Service to validate an employee. - Use Spring Cloud OpenFeign for communication. | - Spring Cloud OpenFeign- RestTemplate/WebClient (alternative) - Resilience4J (Circuit Breaker - advanced) | - Services that can communicate with each other securely and effectively. |
| 7 | System Security | - Build the Identity Service to manage registration and login. - Integrate Spring Security & JWT (JSON Web Tokens). - Configure the API Gateway to validate tokens on every request. - Implement Role-Based Access Control for APIs. | - Spring Security - JWT - Password Encryption (BCrypt) | - A secured system that requires users to log in to access APIs. |
| 8 | Building the User Interface (UI) | - Develop a simple single-page application (SPA) to interact with the system. - Integrate APIs from the API Gateway into the UI. - Create main screens: Employee List, Timesheets, Payroll Dashboard. | - React.js / Angular / Vue.js - (Or Thymeleaf for a simpler approach) | - A UI that can perform the main functionalities of the system. |
| 9 | Integration, Testing & Packaging | - Perform full End-to-End (E2E) testing. - Review and fix any remaining bugs. - Finalize documentation (README.md, setup guide). - Prepare slides and content for the presentation. - (Advanced): Containerize the services using Docker. | - Selenium (E2E testing) - Docker & Docker Compose | - A stable, tested application.- Complete project documentation.- The team is ready for the presentation. |
| 10 | Presentation | - Present and demo the final product. | - Public Speaking | - Course completion |